Phase 0 – Inputs

- Define migration scope, access, tokens, and requirements.

- Generate key pair

- Save Secretes like (GH_PAT, SSH_USER, SSH_PRIVATE_KEY, BBS_TOKEN, BBS_USERNAME & BBS_PASSWORD)

Phase 1 – Repo Inventory

- Collect repo metadata from BBS.

- Pipeline will Export to CSV and store as a pipeline artifact.

- Below is the GitHub Actions Workflow that will generate the repos.csv artifact which can be downloaded. Sample file given below.

Note - BBS Inventory report works only with Admin password, even with full access PAT Token it fails to generate. Check observations below

Phase 2 – Pre-Validation

- Run checks for any blockers for migration. (Open PRs, Running Build pipelines, Release pipelines etc.)

- This will produce a per-repo report and gate migration based on blockers/warnings.

Phase 3 – Migration

- If pre validation goes well, trigger Migration workflow.

- Capture verbose logs and artifacts for each repo.

- Summary will show Successfully, failed etc repos, check the verbose logs in the artifact to identify the failure reason.

Phase 4 – Post-Validation

- Checks the SHA, Commit counts and branches

Phase 5: Mannequins reclaim.

- Update the mannequins.csv and commit back to the repo.

- Then run the reclaim pipeline.

Observations/Note:

- Pipelines are not interconnected; it has the code for it but currently disable.

- BBS Inventory report works only with Admin password, even with full access PAT Token it fails to generate.

- Validation: BBS_PAT (recommended) — Bitbucket HTTP access token for REST API (Bearer). Create under Profile → HTTP access tokens with read permissions to enumerate PRs/branches/commits

- Repo link https://github.com/yashtnaik/bbs2gh-actions.git